## Slide 1: IT Consulting & GRC
INTERVISION

## Slide 2: Project Overview
Create a call center for IT Consulting & GRC with InterVision that meets the following standards:
  Offer customers an interactive chatbot to identify all caller’s intentions and fulfill them by directing their requests to the right department.
  Create the following departments to interact with specialized agents to help callers and customers with their requests (Compliance Assessment, Cybersecurity & GRC Consulting, Risk Assessment, Security Awareness Training, Staff Augmentation)

## Slide 3: IMPLEMENTATION STEPS 1
Create a SOW1 (Statement of Work) to capture and document all business requirements and design, using Lucid Chart. This is also the architectural diagram.
Create an SOW2 (Statement of Work) for development.
Create User Stories, dividing the stories into sprints to iteratively deliver value from sprint to sprint.

## Slide 4: IMPLEMENTATION STEPS 2
Create an AWS Project account
Set up an Amazon Connect instance for our project.
Identify and Create all prompts and messages in a DynamoDB table.
Create admin users, agents, and managers.
Create all queues
Create Hours of Operation (8am – 5pm)
Create Routing Profiles
Agent Status

## Slide 5: IMPLEMENTATION STEP 2 Continue
Assign Security Profiles to agents, managers
Requested and claimed a call center connect Out-bound number from Amazon.
Create Lifecyle policy for the s3 storage service.
Create project Lex Bot.
Amazon Polly for testing our voice prompts
Lambda as a serverless service to interact with DynamoDB and Flows for dynamic implementation of our design.

## Slide 6: IMPLEMENTATION STEP 3 - Development
Create queues (Compliance Assessment queue, Cybersecurity And GRC queue, Risk Assessment queue, Security Awareness Training queue, Staff Augmentation queue)
Create AgentHoldFlow, CustomerHoldFlow, AgentWhisperFlow, CustomerWhisperFlow, Transfer to Agent Flow, Transfer to queue flow, Inbound Flow, Error Modules)
Create a flow for each department (Compliance Assessment, Cybersecurity & GRC Consulting flow, Risk Assessment flow, Staff Augmentation flow)
Create hours of operation for the business
Create Main Flow

## Slide 7: Testing
Testing was done at the flow level with every added functionality (Functional testing & Behavior testing)
Test the Lex Bots with every added intent.
Lambda functions were tested for correctness using Visual Studio, and dynamic functionality by calling the contact center)

## Slide 8: For future iterations
Creating all prompts and messages in dynamodb.
Add lex intents as an option for all services